TENDER DOCUMENTATION

Open competitive tender

pursuant to parts I and III of the Regulations

for the procurement of

Riverbed Mapping 2026

NVEs reference: 202610179

Tender deadline:

14.08.2026

at 12:00 CET

Contents

1	GENERAL DESCRIPTION	3

1.1	Client	3

1.2	The purpose and scope of the procurement	3

1.3	Tenders for parts	4

1.4	Date and time of measurement work/date collection	4

1.5	Contact person in NVE and information for municipalities	5

1.6	Project follow-up	5

1.7	Important dates	6

2	RULES FOR IMPLEMENTATION OF THE COMPETITION AND REQUIREMENTS FOR TENDERS	6

2.1	Procurement procedure	6

2.2	Requirements regarding pay and working conditions	7

2.3	Duty of non-disclosure	7

2.4	Deadline for tender acceptance	7

2.5	Communication	7

2.6	Use of subcontractors	8

2.7	Security clearance and notifying the Norwegian National Security Authority (NSM)	8

3	QUALIFICATION REQUIREMENTS	8

3.1	Tax certificate	9

3.2	Contractor’s registration, authorisation, etc.	9

3.3	The contractor’s economic and financial capacity	9

3.4	The contractor’s technical and professional qualifications	10

4	AWARD CRITERIA	10

5	TENDER SUBMISSION AND TENDER FORMULATION	12

5.1	Tender submission	12

5.2	Tender formulation	12

6	ANNEXES	14

6.1	Specification of Requirements	14

6.2	Map Annex	14

6.3	Price Forms	15

6.4	Standard Conditions of Contract	17

6.5	Tender Cover Letter	18

6.6	Declaration of commitment	19

6.7	Self-reporting form for safeguarding basic human rights in the supply chain	19

6.8	Contract_performance_clauses_for_safeguarding_basic_human_rights_in_the_supply_chain	19

6.9	Requirements relating to pay and working conditions	19

# GENERAL DESCRIPTION

## Client

The client is the Norwegian Water Resources and Energy Directorate (NVE). NVE is responsible for managing Norway’s water and energy resources. We are tasked with ensuring power supplies are reliable and improving Norway’s ability to manage flooding and landslide risks.

NVE’s head office is in Oslo, and it has regional offices in Narvik, Trondheim, Førde, Tønsberg and Hamar. We also have rockslide monitoring stations in Stranda and Kåfjord.

In total, NVE has more than 700 employees with multidisciplinary expertise. Research and international development collaborations are also important areas of work.

NVE is a directorate that reports to the Ministry of Energy.

## The purpose and scope of the procurement

Purpose and scope of the procurement

The main purpose of this procurement is to acquire new bathymetric riverbed data using Airborne Laser Scanning (ALS), Airborne Lidar Bathymetry (ALB), and simultaneous image capture.

The data will be used in projects related to flood risk mapping, erosion assessment, and the development of hydraulic models. The procurement shall ensure sufficient data quality and coverage to support these purposes.

A detailed description of the scope and requirements is set out in Annex 6.1 Specification of Requirements.

Estimated value and duration

The estimated value of the procurement is approximately NOK 4,000,000 excluding VAT. The estimate is non-binding and includes all subprojects and options.

The contract period runs until 15 August 2027.

Structure of the procurement

The procurement is divided into following subprojects:

Subproject 1: Ørsta-Bondalen. Approx. 5,5 km stretches of the river Bondalselva in Møre og Romsdal County

Subproject 2: Sykkylven. Approx. 1,5 km stretches of the river Aureelva in Møre og Romsdal County.

Subproject 3: Spjelkavik. Approx. 2,5 km stretches of the river Spjelkavikelva in Møre og Romsdal County.

Subproject 4: Grodås. Approx. 2 km stretches of the river Horndøla in Møre og Romsdal county.

Subproject 5a: Vikeså. Approx. 5,5 km stretches of the river Bjerkreimselva in Rogaland County.

5b Opsjon: Flatdal. Approx. 7,5 km stretches of the rivers Flatdalsåi and Vallaråi in Telemark County.

5c Opsjon: Rjukan. Approx. 17 km stretches of the river Måne in Telemark County.

5d Opsjon: Seljord. Approx. 3,5 km stretches of the river Bygdaråi in Telemark County.

Subproject 6: Trysil. Approx. 18 km stretches of the river Trysilelva in Innlandet County.

Subproject 7: Koppang. Approx. 33 km stretches of the river Glåma in Innlandet County.

Subproject 8: Alvdal. Approx. 43 km stretches of the river Glåma in Innlandet County.

The geographical scope is illustrated in Annex 6.2.

Options

In Subproject 5 there are 3 options rivers, the exercise of the option depends on the price we obtain.

For all subprojects, the contracting authority requests pricing for full ALS coverage as an option.

## Tenders for parts

Contractors can submit tenders for as many subprojects as they want, but the contractors cannot submit tenders for more subprojects than the contractor has capacity for to deliver within the deadline 15.08.2027.

When submitting a tender for subproject 5, the contractor must submit tenders for both the main projects and for the options. For example, when submitting a tender for subproject 5, a tender for option 5a, 5b, 5c and 5d must also be submitted. When awarding the subprojects, the total price for each subproject is used, for example for subproject 5, it is the total price offered for 5a and 5b-d that is used to give score for price.

If a contractor chooses to submit tenders for more than one or all of the subprojects, a separate tender with specific documentation (e.g. price form and flight plan) for each subproject must be submitted, so that the client can compare all of the tenders received for each subproject. However, all the required information which is generic for all subprojects (e.g. tax certificate, credit ranking, company certificate, standard product sheets, information about quality system etc.) needs only to be submitted once.

## Important dates

| Activity | Date and time |
| --- | --- |
| Deadline for questions regarding the Tender Documentation | 07.08.2026 12:00 |
| Deadline for tender submission | 14.08.2026 12:00 |
| Opening of tenders | 14.08.2026 12:00 |
| Evaluation | Week 34 |
| Selection and notification of contractors | Week 35 |
| Expiry of quarantine period | ten days after notification |
| Signing of contract | Week 36 |
| Deadline for tender acceptance | 90 days after the deadline for tender submissions |

Please note that the dates and times after the opening of the tenders are provisional. The deadline for tender acceptance may only be extended with the consent of the contractor.

# RULES FOR IMPLEMENTATION OF THE COMPETITION AND REQUIREMENTS FOR TENDERS

## Procurement procedure

The procurement will be carried out in line with the Public Procurement Act of 17 June 2016 (LOA) and the Public Procurement Regulations (FOA) FOR 2016-08-12-974, Part I and Part III. Contracts will be awarded in line with the procedure for open competitive tenders, ref. FOA section 13-1(1).

There will be no opportunity for negotiations in this competition. Consequently, tenders cannot be changed after the deadline for tender submissions expires. Please also note that tenders that contain significant deviations from the procurement documents will be rejected in line with FOA section 24-8(1)(b). The client may reject tenders that contain deviations from the procurement documents, ambiguities or similar that must not be deemed to be insignificant, ref. FOA section 24-8(2)(a).

Therefore, the contractor is encouraged, in the strongest possible terms, to comply with the instructions provided in this Tender Documentation and annexes, and to ask questions if anything is unclear.

## Requirements regarding pay and working conditions

The contract will contain requirements regarding pay and working conditions, documentation and sanctions in line with the Regulations on Pay and Working Conditions of 8 February 2008 No. 112.

## Duty of non-disclosure

The client and its employees undertake to prevent others gaining access to, or knowledge of, information about technical devices and procedures or operational and commercial factors that it would be of competitive importance to keep secret, ref. FOA section 7-4, ref. Public Administration Act section 13.

## Deadline for tender acceptance

The contractor must stand by its tender until the date and time specified in point 1.4 above.

## Communication

All communication in the process must take place via Mercell, www.mercell.no.

Once in the competition, bidders must select the Communication tab. Then click on the new message symbol. Enter the information for the client and then click the send symbol. The client will then receive the message. If the question concerns all bidders, the client will respond to it in an anonymized format by providing the response as supplementary information. Supplementary information is available by clicking the Enquiry tab and then the Supplementary Information tab. You will receive an email with a link to the supplementary information.

Enquiries received later than 6 business days before the deadline for tender submission will not be answered.

## Use of subcontractors

If the contractor intends to use subcontractors, the contractor must document to the client that the party concerned will have access to the required resources, for example by presenting a declaration of commitment between the contractor and subcontractor.

# QUALIFICATION REQUIREMENTS

In order to have its tender evaluated, the contractor must document it satisfies all of the qualification requirements specified below.

Pursuant to section 17-1 of the Norwegian Public Procurement Regulation, the supplier shall submit a European single procurement document (ESPD) form together with its request to participate, which constitutes provisional documentation of the fact that the supplier satisfies the qualification requirements and that no reasons for rejection exist.

The supplier shall complete parts II, III and IV of the ESPD form.

In part III, point D, of the ESPD form, it must state whether any of the purely national reasons for rejection in the Public Procurement Regulation apply. This applies if the supplier has accepted a fine for a criminal offence listed in section 24-2(2) of the Public Procurement Regulation, and if the supplier has committed serious errors that provide cause to doubt its professional integrity, section 24-2(3)(i) of the Norwegian Supply Regulation. For the sake of clarity, it is stressed that the supplier shall also complete part III, points A, B and C, of the form.

In part IV, it is sufficient for the supplier to complete the first section (section alpha: overall statement for all qualification requirements), i.e., the rest of part IV does not need to be completed.

## Tax certificate

| Requirements | Documentation requirements |
| --- | --- |
| Contractors must have their affairs in order with respect to the payment of tax, employer’s NI contributions and VAT. | Norwegian contractors: - Tax certificate, not older than 6 months Foreign contractors: - Tax certificate, not older than 6 months or last valid certificate |

## Contractor’s registration, authorisation, etc.

| Requirements | Documentation requirements |
| --- | --- |
| The contractor must be registered in a register of business enterprises, professional register or a trading register in the state in which the contractor is established. | - Norwegian companies: Company certificate - Foreign companies: Proof that the company is registered in a register of business enterprises, professional register or a trading register in the state in which the contractor is established |

## The contractor’s economic and financial capacity

| Requirements | Documentation requirements |
| --- | --- |
| The contractor must have sufficient economic and financial capacity to be able to fulfil the contract. Credit rating with requirement for collateral, rating B (Standard and Poor’s code system) or equivalent, will be sufficient to fulfil the requirement. | - Credit ratings must be based on the last known accounting figures. The rating must be conducted by credit information agencies that hold licences to operate such activities |

## The contractor’s technical and professional qualifications

| Requirements | Documentation requirements |
| --- | --- |
| Contractors must use one or more ALB and ALS system as the data capture method for mapping the riverbed and the surrounding terrain. For ALB systems, the flying altitude for data capture cannot be higher than the maximum specified recommended value for the ALB systems intended to be used for the project. However, if the terrain around the project, and the safety considerations for the aircraft and personnel require a higher flight altitude, this may be accepted. In that case, a description with justification must be submitted together with the flight plan. | - Standard product sheet with the manufacturers’ specifications for the equipment that will be used. The recommended maximum flying altitude for the ALB system must be specified. Information and specifications about the type of platform that will be used (for instance aeroplane, helicopter and drone for ALB systems) |
| A good, well-functioning quality assurance system is required for the services that will be delivered. | - Statement regarding the contractor’s quality assurance system/management system |
| The contractor must possess the authorisations required to execute the project. The flying must comply with BSL D 1-1 Regulations on Air Operations and Regulation (EU) No. 965/2008, Part NCO, subchapter E since the flights are regarded as work flights. | - List of the required authorizations the contractor must possess to execute the project. |
| The contractor must have experience with comparable projects. | - Description of the contractor’s up to three most relevant projects during the last three years. The description must include the cost of the project, year, and the client it was conducted for (name, phone-number and e-mail). It is the responsibility of the contractor to document the project’s relevance. The contractor may document the experience through documentation of experience in possession of their own personnel that will contribute to this project, despite the experience being acquired during service for another employer |

# AWARD CRITERIA

The tender must include a description of the proposed solutions with respect to the procedure from planning start-up to final delivery. The tender document must show that the contractor strive to deliver data that satisfies the described requirements for data collection, processing and collation of the data and data deliveries, and reporting.

The bidder shall prepare complete flight plans, including planned control surfaces and cross beds for the laser scanning. These must be appended to the tender as PDF files.

The degree of flexibility regarding the timing of data collection and mobilisation times will form part of the score assigned to execution capacity under the point regarding quality, see also chap. 3.2 in Annex 6.1 Specification of Requirements. This will thus have a positive effect for contractors who can point to a high degree of flexibility and short mobilisation times in their tenders. Mobilisation time here means how quickly a contractor can deploy its crew and equipment and thus have an opportunity to carry out data collection when an approved data collection window opens up.

Contracts will be awarded based on which tenders offer the best price/quality ratio, based on the following criteria:

| Award criteria | Documentation requirements |
| --- | --- |
| Climate and Environment: 30% - How the supplier will address climate and environmental considerations in the execution of the assignment, where the following will be assessed: - Emission reduction measures - Transport solutions - Environmental impact Evaluation emphasizes: - Specificity - Relevance - Measurability The assessment will emphasize specificity, relevance, and the likelihood of impact. | The evaluation will be based on the supplier's response to the award criteria. |
| Price: 30% - The following is assessed under this criterion: - Total price included options | - Completed Price Forms - Prices in NOK without mva. - All costs must be included in the quoted price. Options will be weighted at 50%. |
| Quality: 40% - The following is assessed under this criterion: - Project understanding/proposed solution/execution capacity (60%) - Methodology - Execution plan - Mobilization - Experience and competence (40%) - Relevant experience - Staffing plan | - Project understanding/proposed solution/execution capacity - A short description of how the contractor intends to carry out the project (in line with Annex 6.1 Specification of Requirements) to achieve the best results, including a description of the solution it intends to use. Information about the platform and ALB it intends to use in the projects must be specified. - Information about mobilization times to ensure optimal mapping times and information about the period when the contractor has platform/sensor system and personnel available for data collection. - Flight plans in line with Annex 6.1 Specification of Requirements. - Experience and competence - Staffing plan with CVs (a maximum of four pages is allowed per CV) that must contain info about relevant knowledge/qualifications and experience from similar relevant projects. - Rough estimate of the time budget for personnel offered |

## Evaluation Method

- Scale: 0–10 points

- Weighted scoring

- Highest total score wins

# TENDER SUBMISSION AND TENDER FORMULATION

## Tender submission

Tenders must be delivered electronically via Mercell.

## Tender formulation

Tenders must be formulated and delivered complete with the requested documents via the electronic system Mercell.

Please note that submission via Mercell requires an electronic signature and we encourage contractors to start the submission of tenders in good time prior to the deadline.

The submission must:

- Be in writing and contain a dated and signed Tender Cover Letter (see annexes).

- Include the associated documents and communication written in either a Scandinavian language or English.

The following must be appended to the Tender Cover Letter:

- A self-declaration form (ESPD form) as provisional documentation that the contractor meets the qualification requirements and that there are no grounds for rejection

- Documentation that the Specification of Requirements and award criteria are met

- Documentation that all qualification requirements are met

- Commitment declarations when using subcontractors

The contractor is responsible for ensuring that all questions, requirements and clarification points in the Tender Documentation have been answered/explained.

If the tender documents from the contractor contain provisions that contradict each other, the documents shall apply in the following order:

- Tender Cover Letter and

- thereafter the order listed from points 1 to 4.

# ANNEXES

- 6.1 Specification of Requirements

- 6.2 Map Annex

- 6.3 Price Forms

- 6.4 Conditions of Contract

- 6.5 Tender Cover Letter

- 6.6 Declaration of Commitment

- 6.7 Self-reporting form for safeguarding basic human rights in the supply chain

- 6.8Contract_performance_clauses_for_safeguarding_basic_human_rights_in_the_supply_chain

- 6.9 Requirements relating to pay and working conditions

- SSA-O with Appendices

## Specification of Requirements

See separate document.

## Map Annex

Digital area boundaries that define the extent of the mapping can be downloaded from Mercell in SOSI format, shapefile format and in ESRI file geodatabase in the UTM 32 coordinate system, datum ETRS89. The area boundaries can also be viewed in a separate map application here:

NVE Tender 2026 River bed mapping

## Price Form

The prices in the tender must be complete and include all the services and expenses required to perform the works in line with the description of the project and deliveries. This also applies to expenses for all of the staffing and equipment required to do the mapping, as well as travel, board and lodging. The total price shall include all costs associated with the project.

The contractor will be responsible for all of the work involved in mobilizing, demobilizing, rigging and operations, and include all services connected with this in the tender.

The price forms 6.3 Annex must be completed by the contractor. All prices are stated excl. VAT and in Norwegian kroner (NOK).

6.4 Conditions of Contract

The Norwegian Government's Standard Terms and Conditions for Consultancy Services (SSA-O) will be used for the project. The default template for the agreement, with associated annexes, can be read in Norwegian and English here:

https://www.anskaffelser.no/verktoy/kontrakter-og-avtaler/oppdragsavtalen-ssa-o

The agreement has been partially completed by the client, see the separate documents: ssa-o_general_agreement.docx

and ssa-o_appendices.docx

Reference is made to the agreement’s point 6.2 Invoicing. The main project’s fixed price can be invoiced in parts as specified below:

• 40 % of the project value after all data capture has been completed (must be documented)

• 20 % of the project value after the provisional delivery of data and these having been approved by the client.

• Final 40 % will be paid after the data and report have been delivered by the deadline as specified in Annex 6.1 Specification of Requirements and approved by the client.

There shall be a daily penalty for delays in the delivery of data and the final report as described in the Contract, amounting to 0.15% of the total Contract Price per calendar day of delay. The total penalties shall be limited to a maximum of one hundred (100) calendar days.

Delays shall be promptly reported and duly justified.

About rights:

Property, copyright and other relevant material and immaterial rights to all data collected during the project shall accrue to the client. The client is free to use them in future projects and publish them.

It is emphasized that all of the rights to all of the collected data and all of the results delivered by the project become the property of the client and NVE is free to publish and publicize them to the general public.

## 6.5 Tender Cover Letter

Tender Cover Letter

The contractor must complete the table and sign below the table.

| Company name: |  |  |  |
| --- | --- | --- | --- |
| Org. number: |  |  |  |
| Postal address: |  |  |  |
| Office address: |  |  |  |
| Telephone number: |  |  |  |

| Contact person: |  |  |  |
| --- | --- | --- | --- |
| Telephone number: |  | Mobile number: |  |
| Email address: |  |  |  |

The above contractor hereby submits the appended tender in accordance with the conditions set out in the Tender Documentation.

We confirm that we will stand by our tender until the data specified in the Tender Documentation. The tender can be accepted by the client at any time up to the expiry of the deadline for tender acceptance.

 We hereby confirm that we meet the competition’s qualification requirements.

| Place | Date | Signature |
| --- | --- | --- |
|  |  | Name in BLOCK CAPITALS |

## 6.6 Declaration of commitment

See separate document.

## 6.7 Self-reporting form for safeguarding basic human rights in the supply chain

See separate document.

## 6.8Contract_performance_clauses_for_safeguarding_basic_human_rights_in_the_supply_chain

See separate document. This annex should not be part of the submission, but the contractor(s) that gets awarded the NVE contract must complete annex 6.7 prior to contract signing.

## 6.9 Requirements relating to pay and working conditions

See separate document.