Airport Work Management

Appendix 7

Changes to the general contractual wording

# Appendix 7: Changes to the general contractual wording

## Clause 1.3 of the Agreement Interpretation – Ranking

Changes to the general contractual wording must be added here, unless the general contractual wording refers to such changes to a different Appendix, cf. clause 1.3 of the Agreement.

Changes may be made to all of the clauses of the Agreement, even where the contractual wording does not explicitly allow for this. The Supplier should, however, be aware that deviations, reservations and changes to the Agreement may result in rejection of the tender.

Example of change table:

| Reference to the clause and possibly the section of the Agreement | To be replaced by |
| --- | --- |
| Section 1.4 | Additional text to Section 1.4: Unless otherwise expressly agreed in writing, the representatives set out in SSA-L Appendix 5 are not authorized to approve changes that affect price, scope, contractual obligations, delivery milestones, service levels, security requirements or other material terms of the Agreement. Such changes shall be handled in accordance with the agreed change control procedure. A change request shall be described as a minimum: - background and reason for the change - description of the proposed change - impact on scope, cost, timeline, quality, security and service levels - dependencies and risks - proposed implementation plan - validity period for the Supplier’s offer, if applicable No change shall be implemented before it has been approved in writing by authorized representatives of both parties. The parties shall maintain a decision log and an action log throughout the implementation phase and, where relevant, during the service period. The decision log shall include the decision date, decision owner, description of the decision, affected area and any contractual consequences. The action log shall include action description, responsible owner, due date, status and dependencies. |