- Annex 2: The Supplier’s description of the Delivery

See the supplier’s response in Appendix 1.1

- Annex 3: Schedule

- Time and location of the Supplier’s service

See the supplier’s response in Appendix 1.1 regarding delivery time. The snow equipment shall be delivered to the following address: Kirkeveien 33, 3300 Hokksund or be specified in more details at the time of call-off.

- Terms of delivery

The delivery shall be “Delivered Duty Paid” (DDP) at the agreed delivery point in accordance with Incoterms 2020.

- Daily fines

Daily fines are 4 per mil per day because of the individual call-off that is delayed.

  - Overview of deadlines and daily fines, etc.

| Deadline | Description | Deadline date | Daily fine per weekday NOK | Invoicing. Proportion of contract sum |
| --- | --- | --- | --- | --- |
| Interim deadline 1 | Delivery of the quality plan | Four weeks after conclusion of the contract | 2 000 |  |
| Interim deadline 2 | Delivery of external environment plan | Four weeks after conclusion of the contract | 2 000 |  |
| Interim deadline 3 | Delivery of spare part list | Four weeks after conclusion of the contract | 1 000 |  |

  - Breach of provisions relating to corporate social responsibility

The sanctions listed in this clause are not subject to the limitation of liability set out in Clause 8 of the general terms and conditions. The imposition of sanctions under this clause shall not deprive the Contracting Authority of the right to impose other sanctions for breach of contract, including the right to terminate the Contract.

| Description of the circumstances | The Contracting Authority’s sanction |
| --- | --- |
| Non-compliance with the provision on corporate social responsibility. | The Supplier shall pay a daily fine of 1 per mil of the contract sum, but no less than NOK 3000 per working day, from the date on which the circumstances arose until they have been rectified. |
| Breach of pay and working conditions | In the event that the Supplier fails to submit documentation within 30 days of the Contracting Authority making a request for documentation or by another established deadline the Supplier shall pay a daily fine of NOK 3000 per working day until satisfactory documentation has been received. The Contracting Authority shall be entitled to withhold an amount corresponding to two times the Supplier’s estimated savings until it has been documented that the circumstances have been rectified for the entire contract period. If documentation is not presented or the circumstances are not rectified before acceptance, the withheld amount shall be deducted from the final settlement. |
| Compliance with the Norwegian Sanctions Act and associated regulations | If the Supplier does not send information and documentation within 30 days of the Contracting Authority submitting a request for this, the Supplier shall pay a daily fine of NOK 3,000 per workday until satisfactory information and documentation has been received. |

- Annex 4: Administrative provisions

- Use of subcontractors

Approved subcontractors:

| Name | Business register number |
| --- | --- |

- Third parties

The Contracting Authority’s chosen third parties:

| Name | Business register number | Field of activity |
| --- | --- | --- |

- Meetings

Monthly meetings shall be held. Additional meetings may be arranged as needed.

- Written form requirement

All communication shall be in written form. Change order cf. Annex 6.2 template shall be used for changes in contract.

- Insurance

The supplier shall take out and maintain liability insurance cf general terms and conditions section 13.

- Warranty and warranty services

See general terms and conditions, section 5.

- Public law requirements

In the event that changes to laws or regulations after the contract is entered into mean that the Delivery must be changed in relation to the agreed specifications, the Supplier shall have a duty to carry out such changes without being ordered to do so by the Contracting Authority. Such changes to the Delivery shall be deemed a change under the Contract unless the Supplier, at the time of entering into the contract, should have taken the change into consideration or avoided the impact of such a change.

If new regulations mean that the Delivery must be changed, the contractual limitations on the Contracting Authority’s right to order the Supplier to make changes to the Delivery shall not apply.

- Annex 5: Price and price provisions

- Contract amount

Cf. Annex 5.1 Prices Matrix for prices. Note that all prices in Euro shall be based on the exchange rate between Euro/NOK on the tender delivery date.

All prices are in EUR or NOK and ex. VAT.

The maximum contract amount for this framework over the duration of the contract and options is 120 MNOK.

  - Maximo

At no additional cost, the Supplier shall provide high-quality images in .jpg format for all items delivered under the Contract.

- Invoice dates and terms of payment

  - Invoicing

The invoice file must satisfy the requirements set down in the latest version of EHF (https://www.banenor.no/efaktura). The Supplier shall bear any costs it incurs in connection with the use of electronic invoices.

The invoice shall include a valid invoice reference and shall be marked with the purchase order number in the field OrderRefence:

    - Purchase order number: ………………..

If there is no purchase order number available, the invoice shall be marked with resource name and number.

- Resource name/number (six digits): ………………..

In addition, the invoice shall be marked with the following information in the note field:

- Cost center: ………………..

- Contract number: ………………..

- Project number: ………………..

When invoicing, the Supplier shall add value-added tax pursuant to applicable laws and regulations. A detailed review of this will be conducted jointly by the parties upon conclusion of the contract. The Supplier shall be responsible for ensuring that VAT is calculated correctly.

- Price changes

Price Adjustment and Price Adjustment Index

The prices shall be fixed for the 12 (twelve) months following the month in which the Agreement was formed.

Index Regulation

The parties may subsequently demand that the prices be adjusted annually in accordance with changes in Eurostats NACE Rev. 2 activity”C30.2 – Manufacture of railway locomotives and rolling stock [sts_inpp_m] Producer prices in industry, total - monthly data.

A demand for annual index adjustment must be made within three months of the initial opportunity to submit such a demand, otherwise the opportunity will be forfeited. Any mark-up percentages shall not be adjusted.

The Contractor is obliged to send an update of the price matrix / lists with the belonging calculation of the price adjustment together with the demand of price adjustment.

Change Due to Public Charges

The supplier’s prices may also be adjusted to the extent that regulations or decisions regarding public charges are amended and have an impact on the supplier’s remuneration or costs. The supplier must submit and document any such claim in writing.

Other elements in the contract, such as hourly rates for services, etc., shall follow the same principle.