- Annex 6.4: Testing

- Factory Acceptance Test by the Supplier

FAT testing shall be performed prior to delivery. Testing shall be performed by the Supplier in accordance with industry standards or as described in Annex 2.

Testing shall be performed at the risk and expense of the Supplier. The Contracting Authority shall be notified in good time - a minimum of 14 days - before testing. The Contracting Authority shall be entitled to be present during factory acceptance testing.

The Supplier shall keep a record of test results. The records shall, as a minimum, describe the test methods and results. The records shall be submitted to the Contracting Authority to document that testing has been completed and accepted. The details contained in the records shall not limit the Contracting Authority’s right to subsequently invoke defects associated with the Delivery.

In the event that testing identifies deviations from what has been agreed between the parties, the Supplier shall be obliged to rectify the deviations without undue delay. Unless the deviation is of no practical importance to the use of the Delivery, the Contracting Authority may require a new factory acceptance test to be carried out after rectification.

- Site Acceptance Test by the Contracting Authority

Unless otherwise agreed, site acceptance testing shall be carried out. Testing shall be performed at the Contracting Authority’s premises in accordance with industry standards or as described in Annex 2.

The Contracting Authority shall facilitate the implementation of the site acceptance testing and shall make the necessary materials and resources available to the Supplier for the implementation of the test.

Testing shall be performed at the risk and expense of the Supplier. The Contracting Authority shall be notified in good time - a minimum of 14 days - before testing. The Contracting Authority shall be entitled to be present during site acceptance testing.

The Supplier shall keep a record of test results. The records shall, as a minimum, describe the test methods and results. The records shall be submitted to the Contracting Authority to document that testing has been completed and accepted. The details contained in the records shall not limit the Contracting Authority’s right to subsequently invoke defects associated with the Delivery.

In the event that testing identifies deviations from what has been agreed between the parties, the Supplier shall be obliged to rectify the deviations without undue delay. Unless the deviation is of no practical importance to the use of the Delivery, the Contracting Authority may require a new site acceptance test to be carried out after rectification.

The Contracting Authority shall issue a written certificate after completion of an accepted site acceptance test. The issuing of such a certificate shall not limit the Contracting Authority’s right to subsequently invoke defects associated with the Delivery.

- Incoming goods inspections

Incoming goods inspections shall be conducted in connection with delivery to the agreed place of delivery.

Incoming goods inspections include counting and simple inspection of the constituent components of the Delivery, as well as documentation, in accordance with the contract. Incoming goods inspections cannot be performed without the Contracting Authority being present.

In reasonable time, a minimum of two weeks before delivery, the Supplier shall notify the Contracting Authority of the exact time of delivery.