Appendix 5: Acceptance test

Table of content

2.1	Purpose	2

2.2	Scope	2

2.3	Execution	2

2.4	Test point	2

Section 2.2.6 of the Agreement – Duty to Inspect/Acceptance Test

Purpose

The acceptance test shall verify that the delivered amplifier and speaker equipment meets the contractual requirements for functionality, quality, and workmanship before the equipment is approved for use and further deployment.

The acceptance test shall be carried out on the first delivered equipment of each product type covered by the Agreement.

Scope

The acceptance test shall include:

- Amplifiers

- Speakers

- Associated documentation

The Customer may select one or more units of each product type for testing.

Execution

The acceptance test shall be carried out by the Customer upon receipt of the equipment.

Upon request, the Supplier shall provide the necessary technical documentation and professional support during the test.

The Customer shall be given sufficient time to carry out the test before final approval is granted.

Test point

Visual Inspection

The following shall be verified:

- The delivered product corresponds to the product offered.

- The products are free from visible damage or manufacturing defects.

- Markings and identification are clear and legible.

- Mounting and connection points appear robust and correctly executed.

- Documentation has been provided in accordance with the Agreement.

Acceptance criterion:

No material deviations are identified.

Functional Test – Amplifiers

The following shall be verified:

- The amplifier starts up without errors.

- All relevant functions are available and operational.

- Signals can be received and amplified without errors.

- Outputs function as specified.

- Any monitoring and fault-reporting functions operate as intended.

- The amplifier can operate continuously for a minimum of 4 hours without errors or unintended restarts.

Acceptance criterion:

No functional errors or instability are identified.

Functional Test – Speakers

The following shall be verified:

- The speakers reproduce test signals without audible distortion at normal operating levels.

- No unwanted noise, resonance, or mechanical faults occur.

- Connections and mounting points function as intended.

- The speakers function together with the offered amplifier solution.

Acceptance criterion:

No functional errors or quality deviations are identified.

Inspection of Mechanical Design and Workmanship

The following shall be verified:

- Cabinets, brackets, and mechanical components appear robust and suitable for their intended use.

- Mounting points withstand normal handling and installation.

- The product has no loose components or signs of structural weakness.

Acceptance criterion:

The products appear robust and free from mechanical defects.

Deviations

If deviations are identified during the acceptance test, these shall be documented and submitted to the Supplier.

The Supplier shall, without undue delay, propose corrective measures and a schedule for rectification.

The Customer may require all or parts of the acceptance test to be repeated after the deviations have been rectified.

Approval

The acceptance test shall be deemed passed when:

- All test points have been completed.

- No material deviations remain outstanding.

- Any minor deviations have been accepted by the Customer.

A passed acceptance test shall not release the Supplier from its obligations under the Agreement, including warranty and liability for defects and non-conformities.